# Zedral — M2 Maintenance Intelligence

Developer Handover · v1 (preventive scope; predictive interfaces only)

Prepared for Z Company · Zedral platform

2026-06-01

Table of Contents

Compiled developer handover for M2 · Maintenance Intelligence. The individual source specs (00–10) and the runnable M2_schema.sql live alongside this file; the planning rationale is in ../M2_Maintenance_Intelligence_DeepPlan.md.

# Zedral · M2 Maintenance Intelligence — Developer Handover

### 00 · Master Index, Architecture, Stack & Conventions

Audience: engineering team · Status: v1 for build (preventive scope; predictive interfaces only) · Date: 2026-06-01

This is the build-ready specification set for M2 · Maintenance Intelligence, the first Zedral module (the foundation layers — Data Lake, Canonical Model, Manifold, Unified Intelligence, Monitoring, Reporting, Financial Impact, Platform/Security — are specified in ../../Dev_Handover/). Read this index first: it gives module scope, the architecture, which platform decisions (D1–D11) bind M2, the stack M2 inherits, M2-specific conventions, and the build roadmap. The why behind every spec is the planning deep-plan one level up: ../M2_Maintenance_Intelligence_DeepPlan.md.

## 1. Document set & reading order

| # | Spec | Build priority |
| --- | --- | --- |
| 00 | This index — architecture, stack, conventions, roadmap | Read first |
| 01 | Data Model & Schema — new canonical entities, DDL dictionary (M2_schema.sql) | Phase M2-0 |
| 02 | Asset Registry & Failure Taxonomy — ISO 14224 hierarchy, criticality, FMECA | Phase M2-0 |
| 03 | Preventive Maintenance Engine — triggers, scheduling, WO generation | Phase M2-1 |
| 04 | Work-Order Lifecycle & Events — notification→order state machine, capture, M1 bootstrap | Phase M2-1 |
| 05 | Spares / MRO & Maintenance Cost — catalogue, BOM, consumption, costing | Phase M2-2 |
| 06 | KPIs, Analytics & Financial Impact — formulas + SQL, registry, M2↔M4 reconciliation | Phase M2-2 |
| 07 | APIs, Events & Integration — REST/OpenAPI, domain events, SAP PM connector mapping | Phase M2-1→2 |
| 08 | Predictive (PdM) — Future-Scope Interfaces — OSA-CBM hooks, ML-readiness gate (no v1 build) | Phase M2-4 (gated) |
| 09 | Security, RBAC, NFRs & Acceptance — roles, multi-tenancy, test plan, acceptance | Cross-cutting |
| 10 | Glossary — maintenance & reliability terms | Reference |
| — | M2_schema.sql | Runnable PostgreSQL DDL (paired with 01) |

Companion material: the planning deep-plan (../M2_Maintenance_Intelligence_DeepPlan.md) + 8 flowcharts (../M2_diagram_*.mermaid). Platform specs referenced throughout live in ../../Dev_Handover/ (01 Data Lake, 02 Canonical Model, 03 Manifold, 04 UIL, 05 Monitoring, 06 Reporting, 07 Financial Impact, 08 Platform/Security, 09 Glossary).

## 2. Module scope & non-goals

In scope (v1, preventive): asset reliability registry & failure taxonomy; maintenance work-order lifecycle (corrective + preventive); preventive-maintenance engine (time / meter / basic condition triggers); spares/MRO & maintenance cost; the maintenance KPI family priced by Financial Impact; live asset-health surfacing; ingestion from an existing CMMS/EAM via Manifold or first-party capture or bootstrap from M1 stoppages.

Future scope (interfaces only, build gated — D9): predictive maintenance (condition→prognostics→RUL→advisory, the OSA-CBM pipeline) and the ML models behind it. v1 ships the data hooks and interface stubs (spec 08) so this is a later switch-on, not a re-model.

Non-goals (EAM, not this module): asset depreciation, capital replacement planning, disposal accounting, full procurement/PO workflows. The schema keeps hooks (asset_profile.acquisition_value) for a later EAM module.

## 3. System context

flowchart LR
  subgraph SRC["Maintenance data in (capture OR ingest)"]
    CAP["M2 first-party capture (PWA, offline-tolerant)"]
    CMMS["Existing CMMS/EAM (SAP PM / Maximo) via Manifold"]
    M1S["M1 stoppages (MECH/ELECT/UTILITY)"]
    SENS["PLC meters & sensors (TimescaleDB)"]
  end
  subgraph M2SVC["M2 services"]
    REG["Asset & Reliability Registry"]
    PME["PM Engine (trigger scan → WO)"]
    WOE["Work-Order service"]
    SPR["Spares / Cost service"]
    KPI["KPI / Analytics service"]
    PDM["Predictive (OSA-CBM) — FUTURE, stub"]
  end
  CANON["canon.* (Event Spine + maint.* schema)"]
  SERVE["Serving zone / KPI mart / Redis live cache"]
  subgraph CONS["Consumers"]
    UIL["Unified Intelligence (KPI registry)"]
    MON["Operational Monitoring"]
    FIN["Financial Impact"]
    REP["Reporting"]
    M4["M4 OEE (shared downtime)"]
  end
  CAP --> WOE
  CMMS --> REG
  M1S --> WOE
  SENS --> PME
  SENS -.future.-> PDM
  REG --> PME --> WOE --> SPR
  WOE --> KPI
  PDM -.future.-> KPI
  REG & PME & WOE & SPR & KPI --> CANON --> SERVE
  SERVE --> UIL & MON & FIN & REP & M4

Golden rule (inherited): M2 reads canonical data through the Serving zone and writes its facts back through the canonical write-back API + maint.* schema. It never reads another module’s database and never writes canon core tables it does not own. A breakdown is one canon.event downtime row — M2 classifies it, M4 aggregates it.

## 4. Binding decisions that constrain M2 (subset of D1–D11)

| # | Decision | M2 build constraint |
| --- | --- | --- |
| D1 | Hybrid-ready, per-client | PM trigger-scan + capture must run on-prem edge (plants are often disconnected); containerized services, no cloud-only calls. |
| D2 | Near-real-time (minutes), tunable | PM due-scan and condition-rule evaluation cadence default = minutes, per-tenant config; capture never blocks. |
| D7 | Cost-rates client-owned, effective-dated, “rate as of” | Labour/part/downtime costing resolves the canon.cost_rate effective at the event date, never “today’s” rate. |
| D8 | Logical tenant isolation default | tenant_id on every maint.* row; all queries tenant-scoped at the data-access layer. |
| D9 | Rule-based now, ML later | PM/condition logic is rule/threshold driven in v1; predictive ML is reserved (spec 08), not built. |
| D11 | Sector-neutral, exercise extension namespace | Asset/failure model is generic; Hero Steels is a seed template, not the schema. Client specifics live in ext JSONB. |

Full D1–D11 text: ../../Dev_Handover/00_INDEX_and_Architecture.md §3.

## 5. Technology stack (inherited + M2-relevant)

M2 adds no new platform technology; it uses the stack ratified in the platform handover. The components M2 leans on most:

| Concern | Tech | M2 use |
| --- | --- | --- |
| Canonical OLTP | PostgreSQL 15+ (maint schema) | all M2 master + transactional tables (M2_schema.sql) |
| Time-series | TimescaleDB | maint.meter_reading (and future sensor features) |
| KPI mart | ClickHouse / Postgres columnar | kpi_asset_daily rollups for UIL/Reporting |
| Event bus | Kafka / Redpanda | publish/consume maintenance domain events (spec 07) |
| Scheduler | Apache Airflow | the periodic PM due-scan + meter-threshold + KPI rollup jobs |
| Live cache | Redis | asset-health board, due/overdue PM counts (Monitoring) |
| API | REST + OpenAPI, gateway, OIDC | spec 07 endpoints |
| Auth/RBAC | Keycloak (OIDC) | M2 roles extend M1 (spec 09) |
| Backend | Python 3.11 + FastAPI | M2 services |
| Frontend | React + TS (PWA) | capture + planner UI; reuse M1 capture patterns |
| ML (later) | Feast + MLflow | reserved for PdM (spec 08), not built in v1 |

## 6. M2 build roadmap (epics)

flowchart TD
  M0["M2-0 · Foundations<br/>maint schema · asset_profile · maintainable_item · failure_mode · seed taxonomies · RBAC roles"]
  M1["M2-1 · Capture & Execute<br/>notification→work_order lifecycle · M1-stoppage bootstrap · PM engine (time/meter) · basic condition alerts · capture UI"]
  M2x["M2-2 · Measure & Price<br/>spares/MRO + cost · KPI engine (MTBF/MTTR/availability/PM-compliance) · Financial Impact tagging · KPI registry publish · monitoring board"]
  M3["M2-3 · Integrate & Scale<br/>Manifold SAP PM/Maximo connector + maintenance sector template · reporting pack"]
  M4["M2-4 · Predictive (GATED on data + D9)<br/>OSA-CBM services · anomaly → RUL → advisory · Feast/MLflow"]
  M0 --> M1 --> M2x --> M3 --> M4

Maps onto the platform roadmap: M2-0→2 ride Phase 2–3 (serve/synthesize); M2-3 rides Phase 4 (SAP/connectors); M2-4 rides Phase 5 (ML, data-gated).

## 7. Non-functional baseline (delta over platform §7)

M2 inherits the platform NFR baseline (multi-tenant, hybrid, minutes-latency, 99.5% serving, OIDC, audit, OTel). Module-specific targets (detailed in spec 09): PM due-scan completes within its cadence for ≥100k active triggers/tenant; first-party capture is offline-tolerant (queue locally, sync on reconnect) like M1; KPI rollups reconcile with M4 to the downtime-hour.

## 8. Open items (carry into build)

- Confirm the v1 failure-mode taxonomy: reuse M1 stoppage codes (MECH/ELECT/UTILITY) vs a fuller ISO 14224 set (spec 02 §6 — open decision).

- Meter source: PLC-automatic vs manual entry for usage-based PM (spec 03).

- CMMS connector priority: SAP PM first (Hero Steels runs SAP) — confirm (spec 07).

- Predictive data gate: the history threshold that flips an asset to “predictive-ready” (spec 08).

- D11: whether M2 is the module used to validate the canonical model on a non-steel client.

Next: specs 01–10. The compiled Word/PDF package combines all of these into one M2 Developer Handover document.

# 01 · M2 Data Model & Schema — Developer Specification

Component owner: Data/Domain · Phase: M2-0 · Depends on: platform 02 Canonical Model, 08 Platform · Consumed by: all M2 specs · Runnable DDL: M2_schema.sql

## 1. Purpose & scope

Defines the data M2 owns and how it extends the canonical model. In scope: the new maint.* entities, their fields, keys, relationships, and how they map onto the canonical Event Spine. Out of scope: how external maintenance data is mapped in (Manifold — spec 07 connector section); KPI computation (spec 06).

## 2. Modeling rules (MUST)

- Follow canonical DDL conventions (platform spec 02 §5): lower_snake_case, surrogate *_id (BIGINT), tenant_id UUID on every row, TIMESTAMPTZ UTC, JSONB ext for client-specific fields, FK to canon.* — never free-text codes where a master exists.

- M2 tables live in the maint schema. M2 MUST NOT alter canon core tables; it references them and writes Event-Spine specializations through the canonical write-back API.

- Three entities already exist on the canonical Event Spine (platform 02 §3.2) — M2 populates, not redefines, them: maintenance_work_order, pm_schedule, failure_event. The detailed operational tables live in maint.* and link back via downtime_event_ref → canon.event(event_id).

- Every failure record uses the ISO 14224 quartet (mode / mechanism / cause / effect); every reading carries units.

## 3. Entity catalog (new in maint)

| Group | Tables | Purpose |
| --- | --- | --- |
| Asset reliability | asset_profile, maintainable_item | criticality + nameplate on a canon asset; ISO 14224 L7–L9 subtree |
| Failure taxonomy | failure_mode | FMECA-scored failure modes (the reliability language) |
| Usage | meter, meter_reading | usage counters for meter-based PM (TimescaleDB) |
| PM model | maintenance_plan, plan_trigger, maintenance_task, task_part | plans, their triggers, checklists, expected parts |
| Execution | notification, work_order, wo_task, wo_labor | problem reports → jobs → executed tasks + labour |
| Failures | failure_event | the failure occurrence (mirrors canon failure_event) |
| Spares/MRO | spare_part, spare_bom, wo_part, spare_txn | catalogue, asset BOM, consumption, stock ledger |
| Condition/PdM | condition_alert, asset_health | basic CBM alerts (v1) + future RUL/health slot (no v1 producer) |
| Analytics | kpi_asset_daily | materialized KPI rollup grain |

Field-level detail is in M2_schema.sql (column comments included). Key generated columns: failure_mode.rpn = severity×occurrence×detectability; failure_event.downtime_h = (up_ts − down_ts) in hours.

## 4. ERD (core)

erDiagram
  EQUIPMENT_NODE ||--o| ASSET_PROFILE : "1:1 reliability ext"
  EQUIPMENT_NODE ||--o{ MAINTAINABLE_ITEM : "contains (L7-L9)"
  MAINTAINABLE_ITEM ||--o{ FAILURE_MODE : "exhibits"
  EQUIPMENT_NODE ||--o{ METER : "metered by"
  METER ||--o{ METER_READING : "records"
  MAINTENANCE_PLAN ||--o{ PLAN_TRIGGER : "fires on"
  MAINTENANCE_PLAN ||--o{ MAINTENANCE_TASK : "checklist"
  MAINTENANCE_PLAN ||--o{ WORK_ORDER : "generates"
  NOTIFICATION ||--o| WORK_ORDER : "converts to"
  WORK_ORDER ||--o{ WO_TASK : "executes"
  WORK_ORDER ||--o{ WO_LABOR : "consumes labour"
  WORK_ORDER ||--o{ WO_PART : "consumes parts"
  FAILURE_EVENT ||--o| WORK_ORDER : "triggers corrective"
  FAILURE_MODE ||--o{ FAILURE_EVENT : "classifies"
  SPARE_PART ||--o{ WO_PART : "issued as"
  SPARE_PART ||--o{ SPARE_TXN : "moves"
  EVENT ||--o| WORK_ORDER : "downtime_event_ref"

## 5. Mapping to the canonical Event Spine

| maint record | Canonical write-back | Notes |
| --- | --- | --- |
| work_order (corrective/PM) | canon.event (event_type='maintenance') + maintenance_work_order specialization | the operational detail stays in maint.work_order |
| failure_event | canon.event (event_type='failure') + links the same downtime_event_ref | one downtime row, shared with M4 |
| plan_trigger next-due | pm_schedule specialization | exposes “due/overdue” to Monitoring |
| meter_reading | stays in maint (TimescaleDB); summarized to serving | feeds meter-based triggers |

## 6. Data contract (the M2 row — drives Manifold readiness)

● Required · ○ Additional (full matrix: platform 02 §6 / planning 01 §15).

| Canonical group | M2 | Unlocks |
| --- | --- | --- |
| Asset hierarchy (+ item/part) | ● | the registry |
| Downtime + ReasonCode | ● | failure/breakdown analytics |
| Maintenance WO / PM / Failure | ● | the module itself |
| Failure mode / criticality | ● | reliability analytics |
| Meter / MeterReading | ○→● | required only for meter-based PM |
| SensorReading | ○→● | required to unlock predictive (spec 08) |
| Shift, Personnel, Spares, CostRate | ○ | non-disruptive scheduling, labour, cost, financial impact |

## 7. Identity, units, time, versioning

- Identity: surrogate *_id; ingested CMMS rows keep source_ref + resolve via Manifold source_key_map.

- Units: embedded in column name / uom column; runtime in hours, tonnage in MT (plant convention).

- Time: all *_ts are TIMESTAMPTZ UTC; bucket to shift/day for kpi_asset_daily.

- Versioning: additive only; new fields via ext JSONB or additive migration (Flyway/Alembic). Serving APIs versioned independently.

## 8. NFRs

- meter_reading partitioned/hypertabled by reading_ts; indexed (meter_id, reading_ts DESC).

- work_order indexed on (tenant_id, status) and a partial index on open due_ts for the PM scan.

- All maint.* queries tenant-scoped; no cross-tenant path.

## 9. Acceptance criteria

- MUST create all maint.* objects from M2_schema.sql against an existing canon schema with zero errors.

- MUST represent every failure with mode/mechanism/cause/effect and link to a single canonical downtime event.

- MUST keep client-specific attributes in ext (no core schema change per client) — exercised by a non-steel sample (D11).

- SHOULD round-trip a sample SAP PM export (equipment, notification, order) into maint.* without loss.

## 10. Build phasing

M2-0: schema + seed taxonomies (criticality bands, failure-mode starter set, strategy enums) + migrations. Validated by loading the Hero Steels seed template (spec 02 §7) and a generic non-steel sample.

## 11. Risks

Over-fitting to steel (mitigate: ext + D11 sample); event-table growth from high-frequency meters (retention/partition via Data Lake); dual source of truth if CMMS ingest and first-party capture both write the same asset (mitigate: Manifold dedup/source-key map — spec 07).

# 02 · Asset Registry & Failure Taxonomy — Developer Specification

Component owner: Reliability/Domain · Phase: M2-0 · Depends on: 01 Data Model, platform 02 Canonical Model · Consumed by: 03 PM Engine, 04 Work Orders, 06 KPIs

## 1. Purpose & scope

The reliability backbone: a disciplined asset hierarchy down to the maintainable item, a criticality model, and a controlled failure-mode vocabulary (ISO 14224). Without this, MTBF/MTTR and failure Pareto are not sliceable. In scope: asset profile, maintainable-item subtree, criticality/FMECA, failure taxonomy, seed templates. Out of scope: PM scheduling (03), KPI math (06).

## 2. Key concepts (MUST)

- The canonical ISA-95 hierarchy stops at WORK_UNIT (= the asset). M2 extends downward with maintainable_item (ISO 14224 levels L7 SUBUNIT → L8 MAINTAINABLE_ITEM → L9 PART) via a self-referential subtree, without altering canon.equipment_node.

- Each asset gets a 1:1 asset_profile (criticality, nameplate, default strategy).

- Each significant failure is described by the ISO 14224 quartet and FMECA-scored.

## 3. Asset hierarchy mapping (ISO 14224 × ISA-95)

| ISO 14224 level | Where it lives | Example (generic) | Example (Hero Steels) |
| --- | --- | --- | --- |
| L1–L5 industry→plant/unit | canon.equipment_node (ENTERPRISE…WORK_CENTER) | plant / area | CR complex / mill bay |
| L6 equipment unit | canon.equipment_node level WORK_UNIT + asset_profile | pump, motor, furnace | 4-Hi tandem mill |
| L7 subunit | maint.maintainable_item level SUBUNIT | hydraulic unit, drive | mill hydraulic AGC |
| L8 maintainable item | maint.maintainable_item level MAINTAINABLE_ITEM | bearing, valve, motor | work-roll bearing |
| L9 part | maint.maintainable_item level PART | bearing SKU | specific bearing p/n |

## 4. Criticality model (RCM)

asset_profile.criticality ∈ {A_CRITICAL, B_ESSENTIAL, C_GENERAL, D_LOW}. Criticality drives: default PM intensity, work-order priority defaults, spares stocking depth (spec 05), and (later) which assets are first candidates for predictive (spec 08). Criticality MAY be set directly or derived from an FMECA roll-up (max RPN of the asset’s failure modes).

## 5. Failure taxonomy (ISO 14224 + FMECA)

failure_mode columns (see M2_schema.sql):

| Field | ISO 14224 sense |
| --- | --- |
| mode_desc / mode_code | failure mode — the observed effect (“fails to start”, “external leak”) |
| mechanism | failure mechanism — fatigue, wear, corrosion, electrical breakdown |
| cause | failure cause — design/install/use/maintenance root |
| effect | failure effect/impact — line stop / derate / safety / none |
| severity, occurrence, detectability (1–10) | FMECA scores |
| rpn (generated) | risk priority = S×O×D |
| assigned_strategy | RCM decision: RUN_TO_FAILURE / TIME_BASED / METER_BASED / CONDITION_BASED / PREDICTIVE |
| detection_method | how it’s caught (operator, PM inspection, condition monitoring, breakdown, sensor) |

RCM decision logic (build as a guided workflow, not automated): for each significant failure mode, assign a strategy by technical feasibility + economic justification → the strategy becomes the basis for a maintenance_plan (condition/time/meter) or an explicit run-to-failure flag (excluded from PM scheduling). This is a Reliability-Engineer task surfaced in the UI; the system records the decision and links plan↔failure_mode.

## 6. Seed taxonomies (sector-neutral core + Hero Steels template)

Ship a generic failure-mode starter set keyed to asset archetypes (rotating / static / electrical / material-handling / hydraulic / utility), then a sector template that specializes it. Open decision: adopt M1’s MECH/ELECT/UTILITY/POWER stoppage codes as the v1 failure-category layer (fast, consistent with M1) vs a fuller ISO 14224 mode set (richer, more effort). Recommended: map M1 codes → ISO 14224 categories so both hold.

Hero Steels seed (illustrative rows):

| Asset archetype | Failure mode | Mechanism | Default strategy |
| --- | --- | --- | --- |
| Mill work-roll bearing | overheating / vibration | fatigue/wear | CONDITION_BASED (vibration) |
| Hydraulic AGC | pressure loss / external leak | seal wear | TIME_BASED + inspection |
| Annealing furnace fan | bearing failure | wear | METER_BASED (run-hours) |
| EOT crane brake | brake fade | wear | TIME_BASED |
| Air compressor | air leak / overheating | wear/fouling | CONDITION_BASED |

## 7. Interfaces

Registry CRUD via REST (spec 07): /v1/maint/assets/{id}/profile, /v1/maint/items, /v1/maint/failure-modes. Bulk asset/equipment import arrives via Manifold (SAP PM functional location + equipment → hierarchy + asset_profile).

## 8. NFRs

Hierarchy reads cached in serving; maintainable_item self-join bounded (≤4 levels); failure-mode lookups indexed by (tenant_id, asset_id).

## 9. Acceptance criteria

- MUST model an asset to L9 and attach failure modes with the ISO 14224 quartet.

- MUST compute rpn and allow an assigned_strategy per failure mode.

- MUST load the Hero Steels seed template and a generic non-steel template from the same schema (D11).

- SHOULD derive asset criticality from FMECA roll-up when not set manually.

## 10. Build phasing

M2-0: asset_profile + maintainable_item + failure_mode + seed templates + registry CRUD. Precedes the PM engine (03) which needs criticality + strategy.

## 11. Risks

Taxonomy churn (effective-date / version seed sets); inconsistent criticality scoring across plants (provide a documented banding rubric); incomplete L7–L9 data from legacy CMMS (allow asset-level failure modes when item-level is absent).

# 03 · Preventive Maintenance Engine — Developer Specification

Component owner: M2 Backend · Phase: M2-1 · Depends on: 01 Data Model, 02 Registry, 04 Work Orders · Consumed by: 04, 06, Monitoring

## 1. Purpose & scope

The engine that makes M2 preventive: it evaluates triggers and auto-generates work orders with their checklists before failure. In scope: trigger types, the due-scan algorithm, WO generation, compliance windows, floating re-anchoring, meter projection, basic condition rules. Out of scope: WO execution lifecycle (04); predictive forecasting (08).

## 2. Trigger model (MUST)

A maintenance_plan binds an asset (or asset_class for template plans) to one or more plan_trigger rows and a maintenance_task checklist. Trigger types (maint.trigger_type):

| Type | Fires when | Driving data | Re-anchor on completion? |
| --- | --- | --- | --- |
| TIME_FIXED | fixed calendar interval since plan epoch | clock | no (fixed cadence) |
| TIME_FLOATING | interval elapsed since last completion | clock + WO history | yes |
| METER | meter crosses next threshold | meter_reading | yes (next = last + interval) |
| CONDITION | measured tag/meter breaches limit | sensor/meter | n/a (event-driven) |
| EVENT | a defined canonical event occurs (e.g. N breakdowns) | Event Spine | n/a |
| INSPECTION_ROUTE | scheduled rounds / lubrication routes | clock | yes |

## 3. Due-scan algorithm (the core job)

Runs on Airflow at the per-tenant cadence (D2, default minutes; edge-deployable per D1). Idempotent — generating the same due WO twice is prevented by (plan_id, trigger_id, due_ts) uniqueness on open WOs.

for each active plan_trigger (tenant-scoped):
  case TIME_FIXED:
      due = epoch + ceil((now - epoch)/interval)*interval
      if now >= due and not already_generated(trigger, due): generate_wo(due)
  case TIME_FLOATING / INSPECTION_ROUTE:
      due = last_completed_ts(plan) + interval     (or plan.created if none)
      if now >= due and no open WO for trigger: generate_wo(due)
  case METER:
      latest = meter.current_value
      if latest >= trigger.next_due_meter and no open WO: 
          generate_wo(due_ts=now); trigger.next_due_meter += meter_interval
      else: project_due_date(meter trend)   # for "due in ~X days" forecast
  case CONDITION:
      evaluate(condition_tag, condition_op, condition_value) against latest reading
      if breached: raise condition_alert; if alert.action=WO: generate_wo()
  case EVENT:
      on subscribed canonical event matching rule: generate_wo()
update trigger.next_due_ts / next_due_meter (scheduler cache)

generate_wo(...) creates a work_order (wo_type='PREVENTIVE' or 'CONDITION'/'INSPECTION', wo_source='PLAN'), copies maintenance_task → wo_task, reserves task_part spares (spec 05), sets due_ts = due + compliance_window_days, assigns per routing, and emits maintenance.pm.generated.

## 4. Meter handling

Meter readings (maint.meter_reading, TimescaleDB) arrive from PLC tags (automatic) or manual operator entry (open decision — support both). The engine maintains meter.current_value (cached cumulative) and computes delta_value for usage-rate, enabling meter projection: estimate the date a METER trigger will fire from recent average usage → surfaces “due in ~X days/hours” in Monitoring even though the trigger is usage-based.

## 5. Compliance window

Each generated PM has due_ts = ideal date + compliance_window_days. Completion within the window counts toward PM compliance (spec 06). Missed PMs are flagged (state Skipped/overdue) and visible on the Monitoring board. Floating and route plans re-anchor next_due_ts from completed_ts, so cadence never drifts.

## 6. Scheduling vs idle time

Where shift/calendar data exists, the engine prefers slotting PM into planned/idle windows (maintenance_plan.requires_shutdown influences this) so preventive work does not create OEE Availability loss (the M2↔M4 distinction, spec 06).

## 7. Interfaces (spec 07 detail)

POST /v1/maint/plans, POST /v1/maint/plans/{id}/triggers, POST /v1/maint/meters/{id}/readings, GET /v1/maint/plans/due?as_of=…. Emits maintenance.pm.generated, maintenance.pm.due, maintenance.condition.alert.

## 8. NFRs

- Due-scan MUST complete within one cadence interval for ≥100k active triggers/tenant (batch + index on plan_trigger.next_due_ts).

- Idempotent: re-runs never double-generate (uniqueness guard).

- Edge-deployable (D1): scan runs on-prem when the plant is disconnected; syncs generated WOs on reconnect.

## 9. Acceptance criteria

- MUST generate a WO with the correct checklist when any trigger type fires, exactly once.

- MUST re-anchor floating/route plans from completed_ts.

- MUST advance next_due_meter and project a due date from meter trend.

- MUST raise a condition_alert (and optionally a WO) on threshold breach.

- SHOULD prefer idle-time slotting when shift/calendar is available.

## 10. Build phasing

M2-1: time (fixed/floating) + meter triggers + due-scan + WO generation + compliance window; basic condition alerts. EVENT triggers and idle-time optimization are fast-follow.

## 11. Risks

PM “over-generation” / alarm fatigue (tunable thresholds, dedupe open WOs); clock vs meter drift (projection + reconciliation); manual meter entry gaps (fallback to time-based; flag stale meters).

# 04 · Work-Order Lifecycle & Maintenance Events — Developer Specification

Component owner: M2 Backend · Phase: M2-1 · Depends on: 01 Data Model, 02 Registry, 03 PM Engine · Consumed by: 05, 06, 07, Monitoring

## 1. Purpose & scope

The execution core: the notification → work-order lifecycle that all maintenance work flows through, plus how failures and M1 stoppages enter it. In scope: state machine, status transitions, corrective vs preventive paths, downtime capture, labour/parts capture, M1 bootstrap, offline capture, events. Out of scope: spares stock mechanics (05), KPI math (06).

## 2. Key concepts (MUST)

- Adopt the notification → order split (SAP PM / Maximo pattern): a notification is a report that something needs attention; a work_order is the authorised, planned, costed job. This keeps demand signal (and its KPIs) separate from execution.

- A breakdown is recorded once as a canon.event downtime row; the work_order and failure_event both reference it via downtime_event_ref. M4 aggregates that same row. Never double-count.

## 3. State machine

stateDiagram-v2
  [*] --> Reported: breakdown / defect / PM trigger / condition alert
  Reported --> Notification: log problem (asset, failure mode, symptom)
  Notification --> Planned: scope tasks, parts, labour, permits
  Planned --> Scheduled: slot into calendar
  Scheduled --> Assigned: crew + parts reserved
  Assigned --> InProgress: work starts (downtime clock if corrective)
  InProgress --> Completed: log labour, parts, readings, root cause
  Completed --> Closed: verify + capture cost
  Notification --> RejectedDuplicate: merged/duplicate
  Scheduled --> Cancelled: no longer needed
  Closed --> [*]

work_order.status enum: REPORTED, PLANNED, SCHEDULED, ASSIGNED, IN_PROGRESS, COMPLETED, CLOSED, CANCELLED, REJECTED_DUPLICATE. Transitions are validated server-side; each transition is audit-logged (who/when) and emits an event.

## 4. Two entry paths

| Path | Trigger | What’s created | Downtime? |
| --- | --- | --- | --- |
| Corrective / breakdown | failure occurs (operator/sensor/M1 stoppage) | notification → work_order (CORRECTIVE) + failure_event + canon.event downtime row; actual_start..actual_end ⇒ repair time (MTTR) | yes — Availability loss |
| Preventive | plan_trigger fires (spec 03) | work_order (PREVENTIVE) with checklist pre-attached | ideally none (idle-time) |

## 5. M1 stoppage bootstrap (the cheapest on-ramp)

Where M1 is live, breakdown signal already exists. Subscribe to M1 downtime.logged events; for stoppages with category MECH/ELECT/UTILITY and duration ≥ threshold:

on downtime.logged(category in {MECH,ELECT,UTILITY}, duration>=T):
   upsert failure_event(asset, down_ts, up_ts, source=M1_STOPPAGE,
                        downtime_event_ref = that canon.event id)
   optionally open work_order(CORRECTIVE, wo_source=M1_STOPPAGE)

This lights up MTBF/MTTR analytics before any CMMS is connected. Mapping of M1 codes → failure categories is configurable (spec 02 §6).

## 6. Capture (first-party, no CMMS)

When the client has no CMMS, M2 provides capture UIs reusing M1 patterns: offline-tolerant PWA (queue locally, sync on reconnect), large touch targets for shop-floor use, two-state DRAFT→SUBMITTED then supervisor APPROVE→CLOSE, post-close edits via audited change request. Sub-forms: labour, parts, readings, root cause.

## 7. Cost capture at close

On Completed→Closed: resolve wo_labor.cost (hours × canon.cost_rate effective at the work date — D7), wo_part.cost (qty × unit_cost), and downtime_cost (downtime_h × downtime rate). Roll up to work_order.labor_cost/part_cost/downtime_cost (cached; authoritative lines retained). Detail in spec 05/06.

## 8. Events (spec 07)

Publishes: maintenance.notification.created, maintenance.workorder.created|assigned|started|completed|closed, maintenance.failure.logged. Consumes: downtime.logged (M1/M4), maintenance.condition.alert (03), sensor.reading (meters).

## 9. NFRs

- Capture path offline-tolerant and never blocks (D1); sync is idempotent (client-generated dedupe key).

- All transitions audited; status changes emit at-least-once events with idempotent consumers.

## 10. Acceptance criteria

- MUST enforce valid status transitions and audit each.

- MUST record a corrective WO’s repair window and link the single shared downtime_event_ref.

- MUST bootstrap failure_event from qualifying M1 stoppages without operating a CMMS.

- MUST capture labour, parts, and root cause before Closed.

- SHOULD support offline capture with conflict-free sync.

## 11. Risks

Double-counting downtime (mitigate: single downtime_event_ref, enforced); notification spam (dedupe/merge to REJECTED_DUPLICATE); offline sync conflicts (client dedupe keys + last-writer rules); incomplete root-cause capture (require failure_mode on close for breakdowns).

# 05 · Spares / MRO & Maintenance Cost — Developer Specification

Component owner: M2 Backend · Phase: M2-2 · Depends on: 04 Work Orders, platform 07 Financial Impact · Consumed by: 06 KPIs, Reporting

## 1. Purpose & scope

A proportionate spares/MRO model and the maintenance cost engine. Enough to drive availability and cost analytics — not a full procurement suite. In scope: spare catalogue, equipment BOM, reservation/consumption against WOs, stock ledger, reorder, criticality stocking, cost model + Financial Impact integration. Out of scope (EAM): purchase orders, supplier management, depreciation.

## 2. Key concepts (MUST)

- Spares (spare_part) are keyed to maintainable items via spare_bom (which spares serve which item/asset) — answers “what does this asset need” and “stockout risk for a critical asset”.

- Stock is moved only through spare_txn (RECEIVE/ISSUE/RESERVE/UNRESERVE/ADJUST/RETURN); on_hand_qty/reserved_qty are derived caches kept consistent with the ledger.

- Cost is never estimated where a rate exists: resolve the canon.cost_rate effective at the event date (D7), not today’s rate.

## 3. Spares lifecycle

flowchart LR
  REQ["WO needs part (task_part / ad-hoc)"] --> RES["RESERVE (spare_txn) → reserved_qty++"]
  RES --> ISS["ISSUE on use (spare_txn) → on_hand--; wo_part.cost booked"]
  ISS --> CHK{"on_hand <= reorder_point?"}
  CHK -- yes --> RO["Flag reorder (qty=reorder_qty) → Monitoring/Reporting"]
  CHK -- no --> OK["ok"]

## 4. Criticality-based stocking (RCM)

Stock depth follows asset/failure criticality (spec 02): a spare serving an A_CRITICAL single-point-of-failure asset is stocked even if rarely used; D_LOW items can be order-on-demand. Surface a stockout-risk view: critical assets whose required spares are below reorder point.

## 5. Maintenance cost model

maintenance_cost(WO) = labour + parts + downtime

| Component | Source | Rate |
| --- | --- | --- |
| Labour | Σ wo_labor.hours | × labour cost_rate (effective-dated, by skill if available) |
| Parts | Σ wo_part.qty × unit_cost | spare unit cost (or PO cost when present) |
| Downtime (corrective only) | failure_event.downtime_h | × downtime cost_rate from Financial Impact Layer |

Roll-ups (materialized to serving / kpi_asset_daily): cost-per-asset, cost-per-failure-mode, planned vs unplanned cost, MRO consumption value. These are the numbers that justify a reliability programme and feed the executive financial report.

## 6. Financial Impact integration

M2 does not own rates — it consumes the platform Financial Impact Layer (platform spec 07): cost-rate registry with effective_from/to and “rate as of” provenance (D7). M2 passes the event date so pricing is historically correct. Downtime cost uses the same rate basis M4 uses for Availability-loss pricing, so maintenance cost and OEE-loss cost agree.

## 7. Interfaces (spec 07)

/v1/maint/spares (CRUD), /v1/maint/spares/{id}/txns, /v1/maint/work-orders/{id}/parts, /v1/maint/spares/reorder (list below reorder point). Emits maintenance.spare.issued, maintenance.spare.reorder.

## 8. NFRs

Stock mutations transactional (ledger + cache in one tx); concurrent issues serialized per spare_id; cost resolution deterministic and reproducible (store the resolved rate_ref + value on the line).

## 9. Acceptance criteria

- MUST keep on_hand_qty/reserved_qty consistent with the spare_txn ledger at all times.

- MUST book wo_part.cost and wo_labor.cost using the rate effective at the work date (D7).

- MUST flag reorder when on-hand ≤ reorder point and expose stockout risk for critical assets.

- SHOULD roll up cost-per-asset and cost-per-failure-mode to the serving layer.

## 10. Build phasing

M2-2: catalogue + BOM + txn ledger + WO consumption + cost rollups + Financial Impact wiring. Reorder/stockout views fast-follow. Procurement is out of scope (future EAM).

## 11. Risks

Stock/ledger drift (single-transaction writes + periodic reconciliation); missing unit costs (fall back to last-known / flag); rate ambiguity (always store resolved rate on the line for auditability).

# 06 · KPIs, Analytics & Financial Impact — Developer Specification

Component owner: M2 Backend + Analytics · Phase: M2-2 · Depends on: 04 Work Orders, 05 Cost, platform 04 UIL, 07 Financial Impact · Consumed by: UIL, Monitoring, Reporting

## 1. Purpose & scope

M2’s contribution to the shared KPI registry (platform 04 UIL): the maintenance KPI family, their exact definitions and SQL, the rollup grain, and the M2↔M4 reconciliation rule. Every formula is the industry-standard definition; OEE-linked terms reuse the platform’s ISO 22400 definitions — no parallel truth.

## 2. KPI definitions (MUST match these)

| KPI | Definition | Notes |
| --- | --- | --- |
| MTBF | operating_time ÷ failures | repairable assets |
| MTTR | Σ repair_time ÷ repairs | maintainability |
| MTTF | operating_time ÷ failures | non-repairable items |
| MTBM | operating_time ÷ all maintenance actions (PM+CM) | total demand |
| Inherent Availability | MTBF ÷ (MTBF + MTTR) | reliability-based (distinct from OEE availability) |
| PM Compliance | completed_PM ÷ scheduled_PM × 100 | within compliance window; target ≥90% |
| Schedule Compliance | on_time_WOs ÷ scheduled_WOs × 100 | planning discipline |
| PMP (Planned Maint %) | planned_maint_hours ÷ total_maint_hours × 100 | proactive ratio |
| Planned:Unplanned | planned_WOs ÷ unplanned_WOs | maturity |
| Backlog | open ready-to-schedule WO hours ÷ weekly capacity | weeks of work |
| Failure Pareto / bad actors | failures (or downtime/cost) grouped by asset & failure_mode | RCM focus |

## 3. Reference SQL (illustrative; computed into kpi_asset_daily / mart)

-- MTBF, MTTR, inherent availability per asset over a window
WITH f AS (
  SELECT asset_id,
         COUNT(*)                         AS failures,
         SUM(downtime_h)                  AS downtime_h,
         SUM(EXTRACT(EPOCH FROM (actual_end-actual_start))/3600.0) AS repair_h
  FROM maint.failure_event fe
  LEFT JOIN maint.work_order wo ON wo.failure_event_id = fe.failure_event_id
  WHERE fe.tenant_id = :t AND fe.down_ts >= :from AND fe.down_ts < :to
  GROUP BY asset_id
)
SELECT asset_id,
       (:operating_h / NULLIF(failures,0))            AS mtbf_h,
       (repair_h     / NULLIF(failures,0))            AS mttr_h,
       (:operating_h / NULLIF(failures,0)) /
         NULLIF((:operating_h/NULLIF(failures,0)) +
                (repair_h/NULLIF(failures,0)),0)      AS availability   -- MTBF/(MTBF+MTTR)
FROM f;

-- PM compliance per asset
SELECT asset_id,
       100.0 * COUNT(*) FILTER (WHERE status='CLOSED' AND completed_ts <= due_ts)
              / NULLIF(COUNT(*) FILTER (WHERE wo_type='PREVENTIVE'),0) AS pm_compliance
FROM maint.work_order
WHERE tenant_id=:t AND created_ts >= :from AND created_ts < :to
GROUP BY asset_id;

operating_time comes from shift/calendar planned production time minus downtime (consistent with ISO 22400) — sourced from the canonical serving layer, not recomputed differently here.

## 4. Rollup grain & publication

- Materialize daily to maint.kpi_asset_daily; aggregate up the ISA-95 hierarchy (asset→work_center→site) and by failure_mode for Pareto.

- Publish each KPI to the shared KPI registry (UIL) with: kpi_code, scope (asset/site/tenant), period, value, unit, definition_ref. UIL handles cross-module synthesis (e.g. maintenance↔quality↔yield); M2 just contributes its metrics.

## 5. M2↔M4 reconciliation (MUST)

A breakdown is one canon.event downtime row (downtime_event_ref). M2 derives failure-centric metrics (MTBF, MTTR, inherent availability); M4 derives time-based OEE availability (Operating ÷ Planned Production Time). The two availability figures are different metrics by design, but both consume the same downtime hours, so they reconcile and never contradict. Acceptance test: Σ M2 breakdown-downtime_h for an asset/period == Σ M4 Availability-loss hours attributed to breakdowns for the same asset/period.

## 6. Financial Impact tagging

Each KPI is priced where a cost_rate exists (spec 05, D7): downtime cost = downtime_h × downtime rate; repair cost = labour+parts; avoided-failure value (future, when a condition catch prevents a breakdown). Priced KPIs flow to the executive financial report and to alerts (“£X/yr avoided”). Pricing uses the rate effective at the event date so historical reports stay correct.

## 7. Interfaces (spec 07)

GET /v1/maint/kpis?scope=&asset=&from=&to=, GET /v1/maint/analytics/pareto?dim=failure_mode. Emits maintenance.kpi.published. Live tiles (due/overdue PM, open breakdowns, asset health) pushed to Redis for Monitoring.

## 8. NFRs

KPI rollups run on Airflow at tenant cadence; mart queries sub-second for dashboards (ClickHouse/columnar); definitions versioned (definition_ref) so a number is always traceable to its formula.

## 9. Acceptance criteria

- MUST compute MTBF/MTTR/inherent-availability/PM-compliance per the §2 definitions.

- MUST reconcile breakdown downtime hours with M4 (§5 test).

- MUST publish KPIs to the shared registry with definition provenance.

- MUST price downtime/repair via the effective-dated rate (D7).

- SHOULD expose failure-mode Pareto and bad-actor ranking.

## 10. Build phasing

M2-2: core KPIs + daily rollup + registry publish + financial tagging + M4 reconciliation test. Backlog/wrench-time and avoided-failure value fast-follow.

## 11. Risks

Definition drift across modules (single registry + versioned definitions); operating-time source ambiguity (take from canonical serving, document it); small-sample MTBF noise (show confidence/minimum-failures guard).

# 07 · APIs, Events & Integration — Developer Specification

Component owner: M2 Backend + Platform · Phase: M2-1→2 · Depends on: platform 03 Manifold, 08 Platform/Security · Consumed by: all M2 UIs, UIL, Monitoring, Reporting, M4

## 1. Purpose & scope

M2’s external contracts: REST APIs, domain events, the Manifold connector mapping for ingesting an existing CMMS/EAM (SAP PM first), and the module boundaries. In scope: endpoint catalogue, event catalogue, SAP PM→canonical field map, boundary contracts. Out of scope: internal service design (specs 03–06).

## 2. API conventions (inherited — MUST)

REST, versioned /v1/..., OpenAPI-documented, OIDC (Keycloak) secured, idempotent writes (client idempotency key), cursor pagination, RFC-7807 error bodies, all requests tenant-scoped. (Platform 00 §5.)

## 3. REST endpoint catalogue (v1)

| Area | Method & path | Purpose |
| --- | --- | --- |
| Registry | GET/POST /v1/maint/assets/{id}/profile · GET/POST /v1/maint/items · GET/POST /v1/maint/failure-modes | reliability registry CRUD |
| Plans | GET/POST /v1/maint/plans · POST /v1/maint/plans/{id}/triggers · POST /v1/maint/plans/{id}/tasks · GET /v1/maint/plans/due?as_of= | PM plans, triggers, checklists, due list |
| Meters | POST /v1/maint/meters · POST /v1/maint/meters/{id}/readings · GET /v1/maint/meters/{id} | usage counters |
| Notifications | POST /v1/maint/notifications · POST /v1/maint/notifications/{id}/convert | problem reports → WO |
| Work orders | GET/POST /v1/maint/work-orders · PATCH /v1/maint/work-orders/{id}/status · POST /.../labor · POST /.../parts · POST /.../tasks | lifecycle + capture |
| Failures | GET/POST /v1/maint/failures | failure events + analytics |
| Spares | GET/POST /v1/maint/spares · POST /v1/maint/spares/{id}/txns · GET /v1/maint/spares/reorder | MRO |
| KPIs/analytics | GET /v1/maint/kpis · GET /v1/maint/analytics/pareto | metrics + Pareto |
| Health (future) | GET /v1/maint/assets/{id}/health | RUL/health (spec 08, empty in v1) |

Writes that produce canonical facts call the canonical write-back API (platform 01 §8) so canon.event rows + specializations are created consistently with lineage.

## 4. Domain events (Kafka/Redpanda; at-least-once, idempotent consumers)

| Direction | Topic / event | Payload (key fields) |
| --- | --- | --- |
| Publish | maintenance.notification.created | notif_id, asset, failure_mode, severity |
| Publish | maintenance.workorder.created\¦assigned\¦started\¦completed\¦closed | wo_id, asset, type, status, costs |
| Publish | maintenance.failure.logged | failure_event_id, asset, mode, downtime_h, downtime_event_ref |
| Publish | maintenance.pm.due / maintenance.pm.generated | plan_id, trigger_id, asset, due_ts |
| Publish | maintenance.condition.alert | asset, tag, value, threshold, severity |
| Publish | maintenance.spare.issued / maintenance.spare.reorder | spare_id, qty, on_hand |
| Publish | maintenance.kpi.published | kpi_code, scope, period, value |
| Consume | downtime.logged (M1/M4) | → bootstrap failure_event (spec 04 §5) |
| Consume | sensor.reading / meter feed | → meter triggers + condition rules |
| Consume | mapping.confirmed (Manifold) | → CMMS field maps activated |

## 5. Manifold connector mapping — SAP PM (primary CMMS target)

M2 does not build connectors; Manifold (platform 03) ingests and maps. M2 supplies the maintenance sector template (canonical target fields). SAP PM → canonical map:

| SAP PM object | Canonical / maint target |
| --- | --- |
| Functional Location | canon.equipment_node (AREA/WORK_CENTER hierarchy) |
| Equipment | canon.equipment_node WORK_UNIT + maint.asset_profile |
| Equipment BOM | maint.maintainable_item + maint.spare_bom |
| Task List | maint.maintenance_plan + maint.maintenance_task |
| Maintenance Plan (MPLA) | maint.maintenance_plan + maint.plan_trigger |
| Notification | maint.notification (+ failure_mode from catalog) |
| Work Order (order header/ops) | maint.work_order (+ wo_task, wo_labor) |
| Measurement Point/Document | maint.meter + maint.meter_reading |
| Material/Spare | maint.spare_part |

Maximo/Infor follow the same target via their own maps. Connector priority (open decision): SAP PM first (Hero Steels runs SAP) per platform D4 sequence (files/DB first, then SAP/API). Dedup & source-key resolution handled by Manifold (no duplicate assets when capture + CMMS both present).

## 6. Module boundaries (contracts)

| With | M2 provides | M2 consumes | Shared |
| --- | --- | --- | --- |
| M1 | enriches stoppages → failures | downtime.logged, capture patterns | canon.event |
| M4 (OEE) | failure classification, MTTR | — | the single downtime_event_ref (never double-count) |
| UIL | maintenance KPIs | cross-module synthesis | KPI registry |
| Monitoring | asset-health/due-PM tiles (Redis) | live cache infra | streaming path |
| Financial Impact | what to price | cost-rate engine (D7) | cost_rate |
| Reporting | reliability/cost report data | render/schedule | same KPI numbers |

## 7. NFRs

APIs stateless + horizontally scalable; events idempotent; connector sync incremental (CDC where SAP allows) and edge-tolerant (D1); contracts versioned so consumers don’t break on internal change.

## 8. Acceptance criteria

- MUST expose the v1 endpoints with OpenAPI specs and OIDC enforcement.

- MUST publish/consume the listed events with idempotent handling.

- MUST ingest a sample SAP PM export via Manifold into maint.* using the §5 map.

- MUST route all canonical facts through the write-back API (lineage preserved).

- SHOULD support incremental CMMS sync, not just full reload.

## 9. Build phasing

M2-1: internal REST + events + M1-stoppage consume. M2-2: KPI/analytics endpoints. M2-3: Manifold SAP PM connector + sector template + dedup.

## 10. Risks

Connector variance across SAP versions (template + Manifold mapping review queue, D5); duplicate assets from capture+CMMS (Manifold dedup/source-key map); event ordering (idempotent consumers + event timestamps).

# 08 · Predictive (PdM) — Future-Scope Interfaces — Developer Specification

Component owner: M2 + ML Platform (later) · Phase: M2-4 (GATED — do not build in v1) · Depends on: 01 Data Model, 04 Work Orders, 06 KPIs · Status: interfaces & data hooks only

## 1. Purpose & scope

Predictive maintenance is future scope (platform D9: rule-based now, ML later; operating-model post-≈Nov 2026, gated on accumulated data). This spec defines the forward-compatible interfaces and data hooks v1 must honour so PdM is a later switch-on, not a re-model. It does NOT specify models to build now. Build emphasis in v1 = preventive (specs 02–07).

## 2. What v1 MUST do (so PdM is unblocked later)

- Capture sensor_reading on the canonical time-series spine from day one where any sensor/meter exists (even sparse data has future value). Vibration, temperature, current, pressure, flow, acoustic.

- Label failure_event with confirmed failure_mode (mechanism/cause) — these are the training labels. Enforced on breakdown close (spec 04).

- Keep operating context joinable to readings (load, product, shift) via the Event Spine.

- Expose the ML-readiness (History) gate in the readiness model (platform 01 §16) so the UI honestly reports which assets have enough history to train — no v1 predictive promises, only predictive readiness.

- Leave the output slot ready: maint.asset_health (health grade, anomaly_score, rul_hours, model_ref, advisory) exists with no producer in v1.

## 3. Target architecture — ISO 13374 / MIMOSA OSA-CBM (six blocks)

When built, PdM implements the standard open pipeline as services:

flowchart LR
  DA["1 Data Acquisition"] --> DM["2 Data Manipulation (features, FFT)"]
  DM --> SD["3 State Detection (anomaly)"]
  SD --> HA["4 Health Assessment"]
  HA --> PA["5 Prognostic Assessment (RUL)"]
  PA --> AG["6 Advisory Generation"]
  AG --> WO["Condition/Predictive WO + alert"]
  AG --> HEALTH["maint.asset_health (output slot)"]

Each block is a service contract (stub interfaces defined now, implementations later). Feature store = Feast; model registry/lifecycle = MLflow (reserved per platform stack §4).

## 4. Interface stubs (defined now, return “not available” in v1)

| Interface | v1 behaviour | Future behaviour |
| --- | --- | --- |
| GET /v1/maint/assets/{id}/health | 200 with status:"not_available", readiness:{history_pct} | health grade + anomaly score |
| GET /v1/maint/assets/{id}/rul | not_available + readiness | RUL hours + confidence |
| POST /v1/maint/condition/evaluate | basic threshold rule (spec 03) | model-based state detection |
| event maintenance.health.assessed | not emitted | emitted by OSA-CBM service |
| maint.asset_health table | empty (no producer) | populated by prognostics service |

## 5. ML approach (when gated open)

Phased by data availability: (1) anomaly detection (unsupervised — needs no failure labels; earliest win); (2) RUL regression / survival models (need run-to-failure histories); (3) failure-mode classification (need labelled failure_event). Ladder follows the platform’s descriptive→diagnostic→predictive→prescriptive progression; v1 sits at descriptive+diagnostic.

## 6. The data gate (open decision)

Define the threshold that flips an asset to “predictive-ready”, e.g. ≥N months of sensor history and ≥K labelled failures of a mode. Until then the readiness API reports history_pct < gate. This decision is captured for the user (open items, spec 00 §8).

## 7. Techniques supported (when built)

vibration (FFT/envelope), thermography (trending), oil/tribology (particle/contaminant), motor-current signature (MCSA), ultrasound/acoustic — each maps a sensor_reading stream to a diagnostic; the P-F curve lead time (P→F interval) is what the advisory monetizes (failure avoided, spec 06 §6).

## 8. Explicit “do NOT build in v1”

No ML training pipelines, no Feast/MLflow deployment, no prognostics service, no asset_health producer, no predictive promises in UI. Only the data capture, labelling, readiness gate, and stub interfaces above.

## 9. Acceptance criteria (v1)

- MUST persist sensor_reading and labelled failure_event so a future model can train on history.

- MUST expose health/rul stub endpoints returning readiness, not fabricated values.

- MUST keep maint.asset_health and maintenance.health.assessed defined but unproduced.

- SHOULD report per-asset history/readiness % toward the predictive gate.

## 10. Build phasing

M2-4 (gated): only after data accumulation + a go decision. Anomaly detection first, then RUL, then classification. Until then this spec is a contract, not a workstream.

## 11. Risks

Premature ML (mitigate: hard data gate); unlabelled failures (enforce failure_mode on close); sensor data gaps (capture whatever exists; readiness reflects reality); over-promising predictive to clients (UI shows readiness, never fake RUL).

# 09 · Security, RBAC, NFRs & Acceptance — Developer Specification

Component owner: M2 + Platform/Security · Phase: cross-cutting (M2-0 onward) · Depends on: platform 08 Platform & Security · Consumed by: all M2 specs

## 1. Purpose & scope

The cross-cutting requirements every M2 service must meet: roles & permissions, multi-tenancy, non-functionals, the consolidated acceptance criteria, and the test plan. M2 inherits the platform security model (platform 08 — OIDC/Keycloak, TLS, encryption at rest, tenant isolation, audit, OpenTelemetry) and adds maintenance-specific roles and targets.

## 2. RBAC (extends the M1 role model)

M1 roles: Operator / Supervisor / Plant-Head / Admin. M2 adds maintenance personas (mapped to Keycloak groups; row-level scoping by site/area as in M1).

| Role | Can | Cannot |
| --- | --- | --- |
| Technician | execute assigned WOs, log labour/parts/readings/root cause, raise notifications | edit plans, change cost rates, close others’ WOs |
| Maintenance Planner | create/edit plans & triggers, schedule & assign WOs, manage backlog, manage spares | change RBAC, edit cost rates |
| Reliability Engineer | manage failure modes/FMECA/criticality, condition rules, (future) predictive config | execute WOs outside scope |
| Maintenance Manager | read all KPIs/cost/analytics, approve high-cost WOs | edit operational records |
| Admin | masters, integration (connectors), workflow config, role assignment | — |
| (inherited) Plant-Head | read-only analytics across lines | edits |

Cost-rate management belongs to the Financial Impact Layer’s owner (platform 07), not M2 roles (D7 governance).

## 3. Multi-tenancy & data protection (MUST)

- tenant_id on every maint.* row; all queries tenant-scoped at the data-access layer (D8); no cross-tenant path exists.

- Logical isolation default; physical on client request (D1/D8).

- Encryption in transit (TLS) + at rest; per-tenant keys per platform policy.

- Audit: every WO create/transition/close, cost booking, plan change, mapping, and export logged (who/what/when) — reuse the M1 audit pattern; post-close edits require an audited change request.

## 4. Non-functional requirements

| Concern | Target |
| --- | --- |
| Latency | PM due-scan + condition eval within tenant cadence (default minutes, D2); capture never blocks |
| Scale | ≥100k active triggers and ≥10M failure/WO rows per tenant; meter readings at TimescaleDB scale |
| Availability | 99.5% for serving/monitoring; capture & PM scan edge-deployable and offline-tolerant (D1) |
| Offline | first-party capture queues locally, syncs idempotently on reconnect |
| Integrity | idempotent pipelines; one downtime row shared with M4; stock ledger = source of truth for on-hand |
| Observability | OTel traces, Prometheus metrics, structured logs — tagged by tenant + service |
| Reproducibility | costed lines store the resolved rate (audit); KPIs store definition_ref |

## 5. Consolidated acceptance criteria (module-level)

- MUST stand up maint.* from M2_schema.sql against canon with zero errors.

- MUST run the full notification→WO lifecycle (corrective + preventive) with valid, audited transitions.

- MUST generate PMs from time/meter/condition triggers exactly once, honouring the compliance window.

- MUST bootstrap failures from M1 stoppages with no CMMS present.

- MUST compute the maintenance KPI family per spec 06 and reconcile breakdown downtime with M4.

- MUST price labour/parts/downtime via effective-dated rates (D7).

- MUST keep predictive as readiness-only (no fabricated RUL) per spec 08.

- MUST enforce RBAC + tenant isolation + audit on every write.

- SHOULD ingest a sample SAP PM export via Manifold; SHOULD support offline capture; SHOULD load both a steel and a non-steel seed (D11).

## 6. Test plan

| Layer | Tests |
| --- | --- |
| Unit | trigger date math (fixed/floating/meter projection), KPI formulas, cost resolution, state-transition guards |
| Integration | due-scan → WO generation → close → KPI rollup; M1 stoppage → failure_event; spare reserve→issue→ledger |
| Contract | OpenAPI conformance; event schema compatibility; canonical write-back lineage |
| Data quality | failure has ISO 14224 quartet; one downtime_event_ref per breakdown; on_hand == ledger |
| Reconciliation | M2 breakdown downtime_h == M4 Availability-loss hours (spec 06 §5) |
| Non-functional | due-scan throughput at 100k triggers; offline capture sync; tenant-isolation negative tests |
| Acceptance | the §5 MUSTs, scripted against the Hero Steels seed + a non-steel seed |

## 7. Build phasing

Security/RBAC/audit land in M2-0 (before any capture). NFR targets are verified continuously; the reconciliation and offline tests gate M2-2 and M2-1 respectively.

## 8. Risks

Privilege creep (least-privilege default, periodic review); audit gaps on offline edits (change-request workflow); tenant-isolation regressions (negative tests in CI); NFR drift under real meter volume (load test early with TimescaleDB).

# 10 · Glossary — M2 Maintenance Intelligence

Terms specific to M2. Platform-wide terms (canonical model, Event Spine, Manifold, readiness, tenant) are in the platform glossary ../../Dev_Handover/09_Glossary.md.

## Maintenance strategies (EN 13306)

- Corrective maintenance — work after fault recognition to restore function. Immediate (breakdown/emergency) or deferred (planned corrective).

- Preventive maintenance — work before failure. Splits into predetermined and condition-based.

- Predetermined maintenance — scheduled at a fixed time/usage interval, no condition check.

- Condition-based maintenance (CBM) — act when a measured parameter crosses a limit.

- Predictive maintenance (PdM) — CBM guided by a forecast of degradation (RUL). Future scope.

- Run-to-failure (RTF) — a deliberate RCM choice to not PM a low-criticality item.

## Reliability data (ISO 14224)

- Failure mode — the effect by which a failure is observed (e.g. “fails to start”).

- Failure mechanism — the physical/chemical process (fatigue, wear, corrosion).

- Failure cause — the root circumstance (design/install/use/maintenance).

- Failure effect/impact — consequence on function/plant.

- Maintainable item — the lowest level routinely repaired/replaced (ISO 14224 L8).

- Equipment taxonomy (L1–L9) — industry→plant→…→equipment unit→subunit→item→part.

## Reliability methods

- RCM — Reliability-Centered Maintenance: assign a strategy per failure mode by feasibility + economics.

- FMECA — Failure Mode, Effects & Criticality Analysis; RPN = severity × occurrence × detectability.

- Criticality — A_CRITICAL / B_ESSENTIAL / C_GENERAL / D_LOW; drives PM intensity, WO priority, spares depth.

## KPIs

- MTBF — mean time between failures (operating time ÷ failures).

- MTTR — mean time to repair (Σ repair time ÷ repairs).

- MTTF / MTBM — mean time to failure (non-repairable) / between maintenance (all actions).

- Inherent availability — MTBF ÷ (MTBF + MTTR); reliability-based (distinct from time-based OEE availability).

- PM compliance — completed ÷ scheduled PMs (within window) × 100; target ≥90%.

- Schedule compliance, PMP (planned maintenance %), planned:unplanned, backlog, failure Pareto / bad actors.

## Predictive (future)

- OSA-CBM / ISO 13374 — open architecture, six functional blocks: data acquisition → manipulation → state detection → health assessment → prognostics → advisory.

- P-F curve — from potential failure (P, first detectable) to functional failure (F); the P-F interval is the lead time PdM buys.

- RUL — remaining useful life (time-to-failure forecast).

- Anomaly detection / survival model / failure classification — the ML approaches, phased by data availability.

## M2 objects (schema)

- asset_profile — reliability attributes on a canon WORK_UNIT (criticality, nameplate, default strategy).

- maintainable_item — ISO 14224 L7–L9 subtree under an asset.

- maintenance_plan / plan_trigger / maintenance_task — PM definition: what, when, checklist.

- notification / work_order — problem report → authorised job (SAP-style split).

- failure_event — a failure occurrence; links the shared canonical downtime_event_ref.

- meter / meter_reading — usage counters for meter-based PM.

- spare_part / spare_bom / wo_part / spare_txn — MRO catalogue, asset BOM, consumption, stock ledger.

- condition_alert / asset_health — basic CBM alert (v1) / future RUL-health output slot (no v1 producer).

# Appendix A · M2_schema.sql (runnable PostgreSQL DDL)

-- =====================================================================
-- Zedral · M2 Maintenance Intelligence — Reference Schema (PostgreSQL 15+)
-- Status: v1 for build (preventive scope). Predictive hooks present, build deferred.
-- Conventions: follows canonical DDL spec (02_CanonicalDataModel_Spec §5):
--   lower_snake_case · surrogate BIGINT ids · UUID tenant_id · TIMESTAMPTZ (UTC)
--   JSONB `ext` extension namespace · FK to canon.* · units embedded in column name.
-- Assumes the canonical core already exists:
--   canon.equipment_node(node_id)  -- ISA-95 hierarchy incl. WORK_UNIT (= asset)
--   canon.event(event_id)          -- the Event Spine (downtime_event lives here)
--   canon.cost_rate(rate_id ...)   -- effective-dated rates (D7)  [referenced by text rate code]
--   canon.personnel(person_id)
-- Time-series tables (meter_reading) are TimescaleDB hypertable candidates.
-- =====================================================================

CREATE SCHEMA IF NOT EXISTS maint;
SET search_path = maint, canon, public;

-- ---------------------------------------------------------------------
-- 0. Enumerated types
-- ---------------------------------------------------------------------
CREATE TYPE maint.criticality       AS ENUM ('A_CRITICAL','B_ESSENTIAL','C_GENERAL','D_LOW');
CREATE TYPE maint.maint_strategy     AS ENUM ('RUN_TO_FAILURE','TIME_BASED','METER_BASED','CONDITION_BASED','PREDICTIVE');
CREATE TYPE maint.item_level         AS ENUM ('SUBUNIT','MAINTAINABLE_ITEM','PART');           -- ISO 14224 L7–L9
CREATE TYPE maint.trigger_type       AS ENUM ('TIME_FIXED','TIME_FLOATING','METER','CONDITION','EVENT','INSPECTION_ROUTE');
CREATE TYPE maint.wo_type            AS ENUM ('CORRECTIVE','PREVENTIVE','CONDITION','INSPECTION');
CREATE TYPE maint.wo_source          AS ENUM ('PLAN','NOTIFICATION','BREAKDOWN','CONDITION_ALERT','M1_STOPPAGE','CMMS_IMPORT');
CREATE TYPE maint.wo_status          AS ENUM ('REPORTED','PLANNED','SCHEDULED','ASSIGNED','IN_PROGRESS','COMPLETED','CLOSED','CANCELLED','REJECTED_DUPLICATE');
CREATE TYPE maint.notif_status       AS ENUM ('OPEN','PLANNED','CONVERTED','REJECTED');
CREATE TYPE maint.task_type          AS ENUM ('INSPECT','REPLACE','LUBRICATE','CALIBRATE','CLEAN','ADJUST','TEST');
CREATE TYPE maint.task_result        AS ENUM ('PASS','FAIL','NA');
CREATE TYPE maint.meter_type         AS ENUM ('RUNTIME_HOURS','CYCLES','TONNAGE','DISTANCE_KM','STARTS','UNITS_PRODUCED');
CREATE TYPE maint.spare_txn_type     AS ENUM ('RECEIVE','ISSUE','RESERVE','UNRESERVE','ADJUST','RETURN');
CREATE TYPE maint.detection_method   AS ENUM ('OPERATOR','PM_INSPECTION','CONDITION_MONITORING','BREAKDOWN','SENSOR_ALERT');

-- ---------------------------------------------------------------------
-- 1. Asset reliability profile (1:1 extension of a canon WORK_UNIT / asset)
-- ---------------------------------------------------------------------
CREATE TABLE maint.asset_profile (
  asset_id        BIGINT PRIMARY KEY REFERENCES canon.equipment_node(node_id),
  tenant_id       UUID  NOT NULL,
  criticality     maint.criticality      NOT NULL DEFAULT 'C_GENERAL',
  default_strategy maint.maint_strategy  NOT NULL DEFAULT 'TIME_BASED',
  manufacturer    TEXT,
  model           TEXT,
  serial_no       TEXT,
  commission_date DATE,
  design_life_y   NUMERIC,                 -- design life, years
  acquisition_value NUMERIC,               -- hook for later EAM (depreciation) — not used in v1
  iso14224_class  TEXT,                    -- e.g. 'PU' pump, 'MO' motor, 'HE' heat-exchanger
  source_ref      TEXT,
  ext             JSONB NOT NULL DEFAULT '{}'::jsonb,
  UNIQUE (tenant_id, asset_id)
);
COMMENT ON TABLE  maint.asset_profile IS 'Maintenance/reliability attributes for a canon WORK_UNIT asset (criticality, nameplate, strategy).';
COMMENT ON COLUMN maint.asset_profile.criticality IS 'RCM criticality band; drives PM intensity, WO priority, spares stocking.';

-- ---------------------------------------------------------------------
-- 2. Maintainable-item subtree (ISO 14224 L7–L9 below the WORK_UNIT)
-- ---------------------------------------------------------------------
CREATE TABLE maint.maintainable_item (
  item_id         BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  asset_id        BIGINT NOT NULL REFERENCES canon.equipment_node(node_id),  -- owning WORK_UNIT
  parent_item_id  BIGINT REFERENCES maint.maintainable_item(item_id),         -- self-ref for SUBUNIT→ITEM→PART
  level           maint.item_level NOT NULL,
  name            TEXT NOT NULL,
  iso14224_class  TEXT,
  native_code     TEXT,
  source_ref      TEXT,
  ext             JSONB NOT NULL DEFAULT '{}'::jsonb
);
CREATE INDEX ix_item_asset   ON maint.maintainable_item (tenant_id, asset_id);
CREATE INDEX ix_item_parent  ON maint.maintainable_item (parent_item_id);

-- ---------------------------------------------------------------------
-- 3. Failure-mode library (ISO 14224 reliability language; FMECA fields)
-- ---------------------------------------------------------------------
CREATE TABLE maint.failure_mode (
  failure_mode_id BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  asset_id        BIGINT REFERENCES canon.equipment_node(node_id),
  item_id         BIGINT REFERENCES maint.maintainable_item(item_id),
  mode_code       TEXT NOT NULL,            -- e.g. 'FTS' fail-to-start, 'LEAK', 'VIB'
  mode_desc       TEXT NOT NULL,            -- the effect by which failure is observed
  mechanism       TEXT,                     -- physical/chemical process (fatigue, wear, corrosion)
  cause           TEXT,                     -- root circumstance (misalignment, lubrication)
  effect          TEXT,                     -- consequence on function/plant
  severity        SMALLINT CHECK (severity      BETWEEN 1 AND 10),
  occurrence      SMALLINT CHECK (occurrence    BETWEEN 1 AND 10),
  detectability   SMALLINT CHECK (detectability BETWEEN 1 AND 10),
  rpn             INTEGER GENERATED ALWAYS AS (severity * occurrence * detectability) STORED,
  assigned_strategy maint.maint_strategy,   -- RCM decision for this mode
  detection_method  maint.detection_method,
  ext             JSONB NOT NULL DEFAULT '{}'::jsonb
);
CREATE INDEX ix_fm_asset ON maint.failure_mode (tenant_id, asset_id);
COMMENT ON COLUMN maint.failure_mode.rpn IS 'Risk Priority Number = severity × occurrence × detectability (FMECA).';

-- ---------------------------------------------------------------------
-- 4. Meters & meter readings (usage-based PM; TimescaleDB hypertable)
-- ---------------------------------------------------------------------
CREATE TABLE maint.meter (
  meter_id        BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  asset_id        BIGINT NOT NULL REFERENCES canon.equipment_node(node_id),
  meter_type      maint.meter_type NOT NULL,
  uom             TEXT NOT NULL,            -- e.g. 'h', 'cycles', 'MT', 'km'
  current_value   NUMERIC NOT NULL DEFAULT 0,  -- cached latest cumulative reading
  rollover_value  NUMERIC,                  -- if the meter wraps
  ext             JSONB NOT NULL DEFAULT '{}'::jsonb,
  UNIQUE (tenant_id, asset_id, meter_type)
);

CREATE TABLE maint.meter_reading (
  reading_id      BIGINT GENERATED BY DEFAULT AS IDENTITY,
  tenant_id       UUID NOT NULL,
  meter_id        BIGINT NOT NULL REFERENCES maint.meter(meter_id),
  asset_id        BIGINT NOT NULL REFERENCES canon.equipment_node(node_id),
  reading_ts      TIMESTAMPTZ NOT NULL,
  reading_value   NUMERIC NOT NULL,         -- cumulative meter value at reading_ts
  delta_value     NUMERIC,                  -- increment since previous reading (derived)
  source_ref      TEXT,                     -- PLC tag / manual entry / CMMS
  PRIMARY KEY (reading_id, reading_ts)
) PARTITION BY RANGE (reading_ts);
CREATE INDEX ix_meter_reading ON maint.meter_reading (meter_id, reading_ts DESC);
-- TimescaleDB: SELECT create_hypertable('maint.meter_reading','reading_ts'); (alternative to native partition)

-- ---------------------------------------------------------------------
-- 5. Maintenance plans, triggers, task lists (the PM engine model)
-- ---------------------------------------------------------------------
CREATE TABLE maint.maintenance_plan (
  plan_id         BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  asset_id        BIGINT REFERENCES canon.equipment_node(node_id),   -- specific asset …
  asset_class     TEXT,                                              -- … or a class (template plan)
  name            TEXT NOT NULL,
  strategy        maint.maint_strategy NOT NULL DEFAULT 'TIME_BASED',
  default_priority SMALLINT NOT NULL DEFAULT 3 CHECK (default_priority BETWEEN 1 AND 5),
  est_duration_min INTEGER,
  requires_shutdown BOOLEAN NOT NULL DEFAULT FALSE,
  active          BOOLEAN NOT NULL DEFAULT TRUE,
  source_ref      TEXT,
  ext             JSONB NOT NULL DEFAULT '{}'::jsonb,
  CHECK (asset_id IS NOT NULL OR asset_class IS NOT NULL)
);

CREATE TABLE maint.plan_trigger (
  trigger_id      BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  plan_id         BIGINT NOT NULL REFERENCES maint.maintenance_plan(plan_id) ON DELETE CASCADE,
  trigger_type    maint.trigger_type NOT NULL,
  -- time triggers:
  interval_value  NUMERIC,                  -- e.g. 30
  interval_uom    TEXT,                     -- 'DAYS','WEEKS','MONTHS'
  -- meter triggers:
  meter_id        BIGINT REFERENCES maint.meter(meter_id),
  meter_interval  NUMERIC,                  -- e.g. every 2000 (in meter uom)
  -- condition triggers:
  condition_tag   TEXT,                     -- sensor tag / meter
  condition_op    TEXT CHECK (condition_op IN ('>','>=','<','<=','=')),
  condition_value NUMERIC,
  -- governance:
  compliance_window_days SMALLINT NOT NULL DEFAULT 7,
  next_due_ts     TIMESTAMPTZ,              -- cached scheduler state
  next_due_meter  NUMERIC,
  last_generated_ts TIMESTAMPTZ,
  ext             JSONB NOT NULL DEFAULT '{}'::jsonb
);
CREATE INDEX ix_trigger_due ON maint.plan_trigger (tenant_id, next_due_ts);

CREATE TABLE maint.maintenance_task (
  task_id         BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  plan_id         BIGINT NOT NULL REFERENCES maint.maintenance_plan(plan_id) ON DELETE CASCADE,
  seq             SMALLINT NOT NULL,
  description     TEXT NOT NULL,
  task_type       maint.task_type NOT NULL DEFAULT 'INSPECT',
  est_minutes     INTEGER,
  required_skill  TEXT,
  safety_permit   TEXT,
  spec_low        NUMERIC,                  -- acceptable range for a measured task
  spec_high       NUMERIC,
  spec_uom        TEXT,
  ext             JSONB NOT NULL DEFAULT '{}'::jsonb
);
CREATE INDEX ix_task_plan ON maint.maintenance_task (plan_id, seq);

CREATE TABLE maint.task_part (              -- parts a task expects to consume (task BOM)
  task_part_id    BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  task_id         BIGINT NOT NULL REFERENCES maint.maintenance_task(task_id) ON DELETE CASCADE,
  spare_id        BIGINT NOT NULL,          -- FK added after spare_part defined
  qty             NUMERIC NOT NULL DEFAULT 1
);

-- ---------------------------------------------------------------------
-- 6. Notifications (problem reports) & Work Orders (the executed jobs)
-- ---------------------------------------------------------------------
CREATE TABLE maint.notification (
  notif_id        BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  asset_id        BIGINT NOT NULL REFERENCES canon.equipment_node(node_id),
  reported_ts     TIMESTAMPTZ NOT NULL DEFAULT now(),
  reported_by     BIGINT REFERENCES canon.personnel(person_id),
  symptom         TEXT,
  failure_mode_id BIGINT REFERENCES maint.failure_mode(failure_mode_id),
  severity        SMALLINT CHECK (severity BETWEEN 1 AND 5),
  status          maint.notif_status NOT NULL DEFAULT 'OPEN',
  wo_id           BIGINT,                   -- set when converted (FK added below)
  source_ref      TEXT,
  ext             JSONB NOT NULL DEFAULT '{}'::jsonb
);
CREATE INDEX ix_notif_open ON maint.notification (tenant_id, status) WHERE status = 'OPEN';

CREATE TABLE maint.work_order (
  wo_id           BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  asset_id        BIGINT NOT NULL REFERENCES canon.equipment_node(node_id),
  wo_type         maint.wo_type   NOT NULL,
  wo_source       maint.wo_source NOT NULL,
  status          maint.wo_status NOT NULL DEFAULT 'PLANNED',
  priority        SMALLINT NOT NULL DEFAULT 3 CHECK (priority BETWEEN 1 AND 5),
  plan_id         BIGINT REFERENCES maint.maintenance_plan(plan_id),
  trigger_id      BIGINT REFERENCES maint.plan_trigger(trigger_id),
  notif_id        BIGINT REFERENCES maint.notification(notif_id),
  failure_event_id BIGINT,                  -- FK added after failure_event defined
  downtime_event_ref BIGINT REFERENCES canon.event(event_id),  -- the SAME canonical downtime row M4 reads
  description     TEXT,
  root_cause      TEXT,
  created_ts      TIMESTAMPTZ NOT NULL DEFAULT now(),
  due_ts          TIMESTAMPTZ,              -- for PM compliance window
  scheduled_start TIMESTAMPTZ,
  scheduled_end   TIMESTAMPTZ,
  actual_start    TIMESTAMPTZ,
  actual_end      TIMESTAMPTZ,
  completed_ts    TIMESTAMPTZ,
  closed_ts       TIMESTAMPTZ,
  assigned_crew_ref BIGINT,
  labor_cost      NUMERIC DEFAULT 0,        -- cached rollups (authoritative lines below)
  part_cost       NUMERIC DEFAULT 0,
  downtime_cost   NUMERIC DEFAULT 0,
  source_ref      TEXT,
  lineage_ref     TEXT,
  ext             JSONB NOT NULL DEFAULT '{}'::jsonb
);
CREATE INDEX ix_wo_asset    ON maint.work_order (tenant_id, asset_id);
CREATE INDEX ix_wo_status   ON maint.work_order (tenant_id, status);
CREATE INDEX ix_wo_due      ON maint.work_order (tenant_id, due_ts) WHERE status NOT IN ('CLOSED','CANCELLED');
COMMENT ON COLUMN maint.work_order.downtime_event_ref IS 'Points to the single canon.event downtime row; M2 classifies it, M4 aggregates it. Never double-count.';

ALTER TABLE maint.notification
  ADD CONSTRAINT fk_notif_wo FOREIGN KEY (wo_id) REFERENCES maint.work_order(wo_id);

CREATE TABLE maint.wo_task (                -- executed task instances on a WO
  wo_task_id      BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  wo_id           BIGINT NOT NULL REFERENCES maint.work_order(wo_id) ON DELETE CASCADE,
  task_id         BIGINT REFERENCES maint.maintenance_task(task_id),  -- null = ad-hoc
  seq             SMALLINT,
  description     TEXT NOT NULL,
  reading_value   NUMERIC,
  reading_uom     TEXT,
  result          maint.task_result,
  notes           TEXT
);
CREATE INDEX ix_wotask_wo ON maint.wo_task (wo_id);

CREATE TABLE maint.wo_labor (
  labor_id        BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  wo_id           BIGINT NOT NULL REFERENCES maint.work_order(wo_id) ON DELETE CASCADE,
  person_ref      BIGINT REFERENCES canon.personnel(person_id),
  hours           NUMERIC NOT NULL,
  rate_ref        TEXT,                     -- canon.cost_rate code (labour), effective-dated (D7)
  cost            NUMERIC,                  -- hours × rate (resolved at close)
  start_ts        TIMESTAMPTZ,
  end_ts          TIMESTAMPTZ
);
CREATE INDEX ix_labor_wo ON maint.wo_labor (wo_id);

-- ---------------------------------------------------------------------
-- 7. Failure events (also published to canon.event as failure_event)
-- ---------------------------------------------------------------------
CREATE TABLE maint.failure_event (
  failure_event_id BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  asset_id        BIGINT NOT NULL REFERENCES canon.equipment_node(node_id),
  failure_mode_id BIGINT REFERENCES maint.failure_mode(failure_mode_id),
  detection_method maint.detection_method,
  down_ts         TIMESTAMPTZ NOT NULL,
  up_ts           TIMESTAMPTZ,
  downtime_h      NUMERIC GENERATED ALWAYS AS (EXTRACT(EPOCH FROM (up_ts - down_ts))/3600.0) STORED,
  is_breakdown    BOOLEAN NOT NULL DEFAULT TRUE,
  wo_id           BIGINT REFERENCES maint.work_order(wo_id),
  downtime_event_ref BIGINT REFERENCES canon.event(event_id),
  source          maint.wo_source,          -- M1_STOPPAGE / capture / CMMS_IMPORT
  source_ref      TEXT,
  lineage_ref     TEXT
);
CREATE INDEX ix_fe_asset ON maint.failure_event (tenant_id, asset_id, down_ts DESC);

ALTER TABLE maint.work_order
  ADD CONSTRAINT fk_wo_failure FOREIGN KEY (failure_event_id) REFERENCES maint.failure_event(failure_event_id);

-- ---------------------------------------------------------------------
-- 8. Spares / MRO inventory & movements
-- ---------------------------------------------------------------------
CREATE TABLE maint.spare_part (
  spare_id        BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  part_no         TEXT NOT NULL,
  description     TEXT,
  uom             TEXT NOT NULL DEFAULT 'EA',
  unit_cost       NUMERIC,
  on_hand_qty     NUMERIC NOT NULL DEFAULT 0,
  reserved_qty    NUMERIC NOT NULL DEFAULT 0,
  reorder_point   NUMERIC,
  reorder_qty     NUMERIC,
  lead_time_days  SMALLINT,
  criticality     maint.criticality,
  bin_location    TEXT,
  source_ref      TEXT,
  ext             JSONB NOT NULL DEFAULT '{}'::jsonb,
  UNIQUE (tenant_id, part_no)
);

ALTER TABLE maint.task_part
  ADD CONSTRAINT fk_taskpart_spare FOREIGN KEY (spare_id) REFERENCES maint.spare_part(spare_id);

CREATE TABLE maint.spare_bom (              -- which spares serve which item/asset
  bom_id          BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  spare_id        BIGINT NOT NULL REFERENCES maint.spare_part(spare_id),
  item_id         BIGINT REFERENCES maint.maintainable_item(item_id),
  asset_id        BIGINT REFERENCES canon.equipment_node(node_id),
  qty_per         NUMERIC NOT NULL DEFAULT 1,
  CHECK (item_id IS NOT NULL OR asset_id IS NOT NULL)
);

CREATE TABLE maint.wo_part (                -- parts consumed by a work order
  wo_part_id      BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  wo_id           BIGINT NOT NULL REFERENCES maint.work_order(wo_id) ON DELETE CASCADE,
  spare_id        BIGINT NOT NULL REFERENCES maint.spare_part(spare_id),
  qty             NUMERIC NOT NULL,
  unit_cost       NUMERIC,
  cost            NUMERIC,                  -- qty × unit_cost
  issued_ts       TIMESTAMPTZ DEFAULT now()
);
CREATE INDEX ix_wopart_wo ON maint.wo_part (wo_id);

CREATE TABLE maint.spare_txn (              -- stock ledger
  txn_id          BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  spare_id        BIGINT NOT NULL REFERENCES maint.spare_part(spare_id),
  wo_id           BIGINT REFERENCES maint.work_order(wo_id),
  txn_type        maint.spare_txn_type NOT NULL,
  qty             NUMERIC NOT NULL,
  txn_ts          TIMESTAMPTZ NOT NULL DEFAULT now(),
  balance_after   NUMERIC
);
CREATE INDEX ix_sparetxn_spare ON maint.spare_txn (spare_id, txn_ts DESC);

-- ---------------------------------------------------------------------
-- 9. Condition alerts (basic CBM v1) & predictive hooks (build deferred)
-- ---------------------------------------------------------------------
CREATE TABLE maint.condition_alert (
  alert_id        BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  asset_id        BIGINT NOT NULL REFERENCES canon.equipment_node(node_id),
  trigger_id      BIGINT REFERENCES maint.plan_trigger(trigger_id),
  raised_ts       TIMESTAMPTZ NOT NULL DEFAULT now(),
  tag             TEXT,
  observed_value  NUMERIC,
  threshold_value NUMERIC,
  severity        SMALLINT CHECK (severity BETWEEN 1 AND 5),
  status          TEXT NOT NULL DEFAULT 'OPEN',
  wo_id           BIGINT REFERENCES maint.work_order(wo_id)
);

-- Predictive (PdM) is FUTURE SCOPE — see 08_Predictive spec. The table below is the
-- forward-compatible health/RUL output slot; no producer is built in v1.
CREATE TABLE maint.asset_health (           -- written by future OSA-CBM service; empty in v1
  health_id       BIGINT GENERATED BY DEFAULT AS IDENTITY PRIMARY KEY,
  tenant_id       UUID NOT NULL,
  asset_id        BIGINT NOT NULL REFERENCES canon.equipment_node(node_id),
  assessed_ts     TIMESTAMPTZ NOT NULL,
  health_grade    SMALLINT,                 -- 0–100
  anomaly_score   NUMERIC,
  rul_hours       NUMERIC,                  -- remaining useful life forecast
  model_ref       TEXT,                     -- MLflow model id (future)
  advisory        TEXT
);
COMMENT ON TABLE maint.asset_health IS 'FUTURE-SCOPE output of the OSA-CBM/prognostics pipeline (RUL, health). No v1 producer.';

-- ---------------------------------------------------------------------
-- 10. KPI daily rollup (materialized to the serving/mart layer; example grain)
-- ---------------------------------------------------------------------
CREATE TABLE maint.kpi_asset_daily (
  tenant_id       UUID NOT NULL,
  asset_id        BIGINT NOT NULL REFERENCES canon.equipment_node(node_id),
  kpi_date        DATE NOT NULL,
  failures        INTEGER DEFAULT 0,
  downtime_h      NUMERIC DEFAULT 0,
  repair_h        NUMERIC DEFAULT 0,
  operating_h     NUMERIC DEFAULT 0,
  mtbf_h          NUMERIC,
  mttr_h          NUMERIC,
  availability    NUMERIC,                  -- MTBF/(MTBF+MTTR), inherent
  pm_scheduled    INTEGER DEFAULT 0,
  pm_completed    INTEGER DEFAULT 0,
  pm_compliance   NUMERIC,
  maint_cost      NUMERIC DEFAULT 0,
  downtime_cost   NUMERIC DEFAULT 0,
  PRIMARY KEY (tenant_id, asset_id, kpi_date)
);

-- =====================================================================
-- End M2 reference schema. Migrations via Flyway/Alembic (additive, versioned).
-- =====================================================================